## Slide 1
Smart Weekly Status Report V5
• * Achieved a key project go-live this week, increasing our delivered portfolio to 2 out of 15 active projects.
• * Five projects are currently in UAT, with sign-off remaining a critical bottleneck due to internal and external dependencies.
• * Three projects are significantly delayed (>60 days), requiring immediate intervention to unblock critical path items.
• * A critical external dependency with UIDAI on new response tags is currently delaying UAT sign-off for a key initiative.
• * Our immediate focus is on resolving UAT sign-off blockers and accelerating progress on projects awaiting external confirmations.

## Slide 2
Portfolio Summary
Go Live : 2
PO Awaited : 2
UAT : 5
Development : 0
In UD : 4
On Hold : 0
Total : 15