## Slide 1
Weekly Status Report : 20 Apr - 24 Apr, 2026
1. Status Dashboard
Go Live | Dev | PO Awaited | UAT | In UD | UD Not Started | On Hold | Grand Total
2 | 0 | 3 | 5 | 5 | 2 | 1 | 15
2. Project Aging Summary
Stage | 0 - 30 Days | 30 - 60 Days | 60 - 90 Days | > 90 Days | UD Not Started | Grand Total
Dev | 0 | 0 | 0 | 0 | 0 | 0
PO Awaited | 2 | 0 | 1 | 0 | 0 | 3
UAT | 1 | 1 | 1 | 2 | 0 | 5
In UD | 0 | 0 | 0 | 2 | 2 | 4
On Hold | 0 | 1 | 0 | 0 | 0 | 1
Grand Total | 3 | 2 | 2 | 4 | 2 | 13

## Slide 2
3. Delivery Highlights
Message
No delivery in last week
5. Outlook for Next Week
Message
No deliveries scheduled for next week

## Slide 3
6. Executive Summary
• Enabling UPI on CRM Funding Link for customers - InstaFund is progressing in testing/UAT stage. Current focus is completion of validations and closure of pending observations. Project aging is high (357 days) and needs priority tracking.
• CRM : NTB NR Account Opening for Adobe / Smart App journey requires management attention due to pending dependencies/issues impacting timelines. Project aging is high (280 days) and needs priority tracking.
• Business Debit Card | SSO Integration with Line6 is currently in UD submitted stage with ongoing progress updates under review. Project aging is high (115 days) and needs priority tracking.
• PIS Account ENET Form Changes is progressing in testing/UAT stage. Current focus is completion of validations and closure of pending observations. Project aging is high (115 days) and needs priority tracking.
• ISA | NDML circular on usage of KRA by MFD is progressing in testing/UAT stage. Current focus is completion of validations and closure of pending observations.